|  |  |  |
| --- | --- | --- |
| **MILESTONE-BASED SCHEDULE** | | |
| **Project Name** | Learn to invest app | |
| **Milestone** | | **Date (completion)** |
| * Low-fi / High-fi prototypes * Database design * 6 relevant project planning documents (from URCourses) | | Oct. 10 |
| * Decide on stack * Set up environments * React app * REST API * Database * User auth | | Oct. 24 |
| * Login / sign up (user data initialized) | | Nov. 7 |
| * Profile page (money gained since start, XP for course completion) | | Nov. 21 |
| * Courses setup (1) | | Dec. 5 |
| * Courses setup (1) | | Dec. 19 |
| * Courses setup (30) | | Jan. 2 |
| - Start on paper trading & portfolio page | | Jan. 16 |
| - Finish paper trading & portfolio page | | Jan. 30 |
| - Settings page & satisfying app store requirements (apply for store listings) | | Feb 13 |
| - Functionality complete - Styling (profile) | | Feb 27 |
| - Styling (rest of application) | | Mar 13 |
| - Write report | | Mar 27 |
| - Poster, presentation, final documentation | | Apr 10 |
|  | |  |